PROPERTY:

ADDRESS:

Please complete this template in line with your project. Use this as a guide for the level of detail and scheduling in your renovation or construction project draw schedule.  Following this general format and detail allows our inspection team to service your draw requests more efficiently.

Draw 1: Exterior

Detail all exterior items with cost to get property under roof

Wrap Exterior and install new vinyl siding 	$9,000

Install 11 new windows 	$5,000

Re-shingle asphalt roof 	$3,000

Total 	$17,000

Draw 2: Rough In

Detail all items needed for rough-in of mechanicals, electrical, plumbing

Rough In HVAC 	$5,000

Rough In Plumbing of new full bath upstairs and ••• bath on main level 	$10,000

Upgrade of electrical service to house and new panel 	$3,500

Total 	$18,500

Draw 3: Drywall and Trim and other interior

Detail all items needed for interior walls, paint, and trim

Repair Drywall in living room, kitchen, and bedroom 	$2,000

Replace Interior Doors 	$1,500

Interior Paint	 $1,500

Trim in living room, dining room 	$1,500

Total 	$6,500

Draw 4: Kitchens, Bathrooms, Flooring

Detail all items needed for bathroom, kitchens, and floors

Install new tile in 2 full bathrooms 	$3,000

Install new HW Floors in living room, dining room 	$3,000

Install new carpet in all 3 bedrooms 	$2,000

Kitchen cabinets, countertops, and appliances installed 	$8,000

Total 	$16,000

Draw 5: Completion

Detail all items that have been completed and needing last draw

Completion HVAC 	$5,000

Completion electrical 	$2,500

Plumbing fixture install 	$5,000

Total 	$12,500

Total of Draws 	$70,500